FoundationChat Connect

Product Requirements Document

Version 2.0  |  March 20, 2026

iOS 26.0+  |  SwiftUI  |  Convex Backend

# Document Information

| Field | Details |
| --- | --- |
| Product Name | FoundationChat Connect |
| Version | 2.0 (Internal Team Communication Platform) |
| Platform | iOS 26.0+ (SwiftUI native) |
| Backend | Convex (real-time sync + file storage) + Stack Auth (OTP) |
| Author | Manoj Prabhakar |
| Date | March 20, 2026 |
| Status | In Development |

# 1. Executive Summary

FoundationChat Connect is an internal team communication platform built natively for iOS using SwiftUI. It provides secure direct messaging, organized channel-based conversations, cloud file storage, a company-wide updates feed, and intelligent notification management. The application leverages Apple's Foundation Models framework for on-device AI assistance and Convex for real-time backend sync.

The project has a working foundation with core DM, channels, file sharing, and push notification infrastructure already implemented. This PRD defines the complete product vision and identifies all remaining work to deliver a production-ready internal communication tool.

# 2. Current State Audit

## 2.1 What Is Already Built

| Feature Area | Component | Status | Notes |
| --- | --- | --- | --- |
| Authentication | OTP Login (Airtel SMS) | Complete | Phone-based auth via Stack framework |
| Authentication | Keychain Token Storage | Complete | Secure session persistence |
| Direct Messaging | One-on-one Conversations | Complete | Real-time via Convex subscriptions |
| Direct Messaging | Message Sending/Receiving | Complete | Text messages with timestamps |
| Direct Messaging | Read Receipts (Delivered/Seen) | Complete | Tracks last-read position |
| Direct Messaging | Photo/Video/File Attachments | Complete | PhotosPicker + file importer |
| Direct Messaging | User Directory & Search | Complete | NewConversationSheet with search |
| Channels | Channel Creation (Admin) | Complete | Admin-only channel management |
| Channels | Channel Messaging | Complete | Real-time channel chat |
| Channels | Member Invitation | Complete | InviteMemberSheet flow |
| Channels | Channel Search/Filters | Complete | All / Created / Manageable filters |
| File Management | File Upload (Photos/Docs) | Complete | FilesTabView with upload |
| File Management | File Type Filtering | Complete | All / Image / Video / File tabs |
| File Management | File Sharing to Conversations | Complete | Share files into DMs/channels |
| Notifications | APNs Registration | Complete | PushNotificationAppDelegate |
| Notifications | Push Routing to Conversations | Complete | PushNavigationCoordinator |
| AI Integration | On-device AI Responses | Complete | Foundation Models streaming |
| AI Integration | Web Analysis Tool | Complete | SwiftSoup-based URL extraction |
| UI | Tab Navigation (Chats/Files/Channels) | Complete | MainTabView with 3 tabs |
| UI | Profile View | Complete | Photo, account info, settings |
| Local Storage | SwiftData Persistence | Complete | Conversation + Message models |

## 2.2 What Needs To Be Built

While the core messaging infrastructure is solid, several key features are missing or incomplete to make this a fully-featured internal team communication platform:

| Feature Area | What's Missing | Priority | Complexity |
| --- | --- | --- | --- |
| Cloud Storage | Dedicated Convex File Storage integration with organized management UI | High | Medium |
| Cloud Storage | Storage quota management & usage dashboard | Medium | Medium |
| Cloud Storage | Folder organization within cloud storage | Medium | Medium |
| Notifications | Granular notification settings (per-channel, per-DM) | High | Medium |
| Notifications | Notification grouping & batching | Medium | Medium |
| Notifications | Do Not Disturb / scheduled quiet hours | Medium | Low |
| User Status | Online / Offline / Busy presence system | High | High |
| User Status | Custom status messages | Medium | Low |
| User Status | Auto-status based on Focus modes | Low | Medium |
| Updates Feed | Company-wide announcements feed | High | High |
| Updates Feed | Rich post creation (text, images, links) | High | Medium |
| Updates Feed | Post reactions & comments | Medium | Medium |
| Updates Feed | Pinned / priority announcements | Medium | Low |
| DM Enhancements | Message reactions (emoji) | Medium | Low |
| DM Enhancements | Reply/thread support in DMs | Medium | Medium |
| DM Enhancements | Message editing & deletion | Medium | Medium |
| DM Enhancements | Typing indicators | Low | Low |
| Channel Enhancements | Channel descriptions & pinned messages | Medium | Low |
| Channel Enhancements | Channel roles (admin/moderator/member) | Medium | Medium |
| Channel Enhancements | Thread replies within channels | Medium | High |

# 3. Feature Specifications

## 3.1 Internal Chat (DMs & Channels)

### 3.1.1 Current Implementation

The existing chat system supports one-on-one direct messages and admin-created channels, both with real-time sync via Convex subscriptions. Messages support text content and attachments (photos, videos, documents). Read receipts show "Delivered" and "Seen" status. The ConversationDetailView handles the full chat UI with scrolling, input, and attachment handling.

### 3.1.2 Remaining Tasks

| Task ID | Task | Description | Effort |
| --- | --- | --- | --- |
| CHAT-01 | Message Reactions | Add emoji reaction support to messages. Store reactions as an array on ConvexChatMessage. Display reaction bar below messages. Add long-press gesture to trigger reaction picker. | 3 days |
| CHAT-02 | Reply / Thread Support | Allow users to reply to specific messages, creating threaded conversations. Add a replyToMessageId field on messages. Show reply context above the message bubble. Add a thread detail view for expanded conversations. | 5 days |
| CHAT-03 | Message Edit & Delete | Allow senders to edit or delete their own messages within a time window (e.g., 15 minutes). Show "(edited)" label. Soft-delete with "This message was deleted" placeholder. Add Convex mutations for edit/delete operations. | 3 days |
| CHAT-04 | Typing Indicators | Show real-time typing status in conversations. Use a Convex ephemeral subscription or presence channel. Display animated dots when another user is typing. Auto-expire after 5 seconds of inactivity. | 2 days |
| CHAT-05 | Channel Descriptions | Add a description field to channels. Display in channel header with an info button. Allow admins to edit the description from channel settings. | 1 day |
| CHAT-06 | Pinned Messages | Allow admins/moderators to pin important messages in channels. Show a pinned messages bar at the top of the channel. Add pin/unpin actions to message context menu. | 2 days |
| CHAT-07 | Channel Roles | Implement role hierarchy: Owner > Admin > Moderator > Member. Control permissions for pinning, inviting, editing channel info. Add role management UI in channel settings. | 4 days |
| CHAT-08 | Group DMs | Extend the existing 1:1 DM system to support group conversations (2-8 participants). Add a group name, optional avatar. Reuse existing ConversationDetailView with minor UI adjustments. | 3 days |
| CHAT-09 | Message Search | Add full-text search across messages within a conversation. Implement search bar in ConversationDetailView. Highlight matching text in results. Use Convex search index for efficient querying. | 3 days |
| CHAT-10 | Link Previews in Chat | Automatically detect URLs in messages and fetch Open Graph metadata (title, image, description). Extend the existing WebAnalyserTool for this purpose. Show an inline preview card below the message. | 2 days |

## 3.2 Cloud Object Storage Connection

### 3.2.1 Architecture Overview

The current file system (FilesTabView) uploads files through Convex, which handles storage. To provide a proper cloud object storage experience, we will build on Convex's built-in File Storage service (storage.generateUploadUrl(), storage.getUrl()). This keeps the entire stack on Convex — one system to manage, no extra credentials or CORS configuration. Convex File Storage supports file uploads, downloads, and metadata natively. When scale demands it in the future, the storage layer can be swapped to Cloudflare R2 or S3 behind the same Convex mutations without changing iOS client code.

### 3.2.2 Remaining Tasks

| Task ID | Task | Description | Effort |
| --- | --- | --- | --- |
| STOR-01 | Convex Storage Service Setup | Build Convex backend mutations/queries using storage.generateUploadUrl() and storage.getUrl(). Create helper functions for file upload, download, delete, and metadata retrieval. No external service setup or CORS needed. | 2 days |
| STOR-02 | Folder Organization | Allow users to create folders within cloud storage. Support nested folder hierarchy. Implement breadcrumb navigation in FilesTabView. Store folder metadata in Convex. | 4 days |
| STOR-03 | Upload Manager | Build a robust upload manager supporting background uploads, retry on failure, progress tracking, and multi-file batch uploads. Show upload queue in UI with cancel option. | 4 days |
| STOR-04 | File Preview & Viewer | Extend the existing attachment viewer to support cloud-stored files. Add inline preview for PDFs, documents, and spreadsheets. Implement image gallery view with zoom/swipe. | 3 days |
| STOR-05 | Storage Quota Dashboard | Track per-user and organization-wide storage usage. Display a usage dashboard in Profile/Settings. Send alerts at 80% and 95% capacity. Admin can set per-user limits. | 3 days |
| STOR-06 | File Versioning | Track file versions when users re-upload the same file. Show version history with timestamps. Allow restoring previous versions. | 3 days |
| STOR-07 | Shared Folders | Allow users to create shared folders accessible by specific team members or channels. Support read/write permissions per folder. | 4 days |
| STOR-08 | Offline File Access | Allow users to mark files for offline access. Cache selected files locally using FileManager. Sync changes when back online. | 3 days |

## 3.3 Notification System & User Status

### 3.3.1 Current Implementation

Push notifications are implemented via APNs with PushNotificationAppDelegate handling registration and token management. PushNavigationCoordinator routes incoming notifications to the correct conversation (DM or channel). Basic notification preferences exist in ProfileView. However, granular per-conversation settings, presence/status, and notification grouping are not yet implemented.

### 3.3.2 Remaining Tasks

| Task ID | Task | Description | Effort |
| --- | --- | --- | --- |
| NOTIF-01 | Granular Notification Settings | Per-conversation mute/unmute toggle. Per-channel notification level: All messages / Mentions only / None. Store preferences in Convex, sync across devices. Add settings sheet accessible from conversation header. | 3 days |
| NOTIF-02 | Notification Grouping | Group notifications by conversation using UNNotificationCategory and threadIdentifier. Show summary notification ("3 new messages in #engineering"). Expand to show individual messages. | 2 days |
| NOTIF-03 | Do Not Disturb | Schedule-based DND (e.g., 10 PM to 8 AM). Manual DND toggle with duration options (1 hour, until tomorrow, custom). Integrate with iOS Focus modes. Allow override for urgent/priority messages from admins. | 3 days |
| NOTIF-04 | Notification Sound Customization | Allow users to choose notification sounds per conversation type (DM vs. channel). Provide a set of built-in sounds. Support silent notifications for muted but visible conversations. | 1 day |
| NOTIF-05 | Online/Offline/Busy Presence | Real-time presence system using Convex subscriptions. States: Online (green), Away (yellow, auto after 5 min idle), Busy (red, manual), Offline (gray). Show status dot on user avatars throughout the app. Update presence on app lifecycle events (foreground/background). | 5 days |
| NOTIF-06 | Custom Status Messages | Allow users to set a short text status (e.g., "In a meeting until 3 PM", "Working from home"). Optional emoji prefix. Show in user profile, conversation headers, and directory. Auto-clear option with timer. | 2 days |
| NOTIF-07 | Focus Mode Integration | Detect active iOS Focus mode. Auto-set status to "Busy" when Focus is on. Optionally sync Focus schedule with DND settings. Use INFocusStatusCenter API. | 2 days |
| NOTIF-08 | Badge Count Management | Accurately reflect unread message count on app badge. Reset badge when conversations are read. Aggregate across DMs + channels. Sync with server-side unread state. | 2 days |

## 3.4 Company Updates Feed

### 3.4.1 Feature Overview

The Updates Feed is a new feature area that provides a company-wide announcement and social feed. It serves as a central place for leadership, HR, and teams to share announcements, celebrations, and updates. Think of it as an internal social timeline similar to a simplified LinkedIn feed or Slack's "Posts" feature, but tailored for company-wide communication.

### 3.4.2 Remaining Tasks

| Task ID | Task | Description | Effort |
| --- | --- | --- | --- |
| FEED-01 | Updates Data Model | Design Convex schema for posts: id, authorId, title, body (rich text / markdown), images[], links[], isPinned, isAnnouncement, createdAt, updatedAt. Add reactions and comments as sub-collections. | 2 days |
| FEED-02 | Updates Tab in Navigation | Add a 4th tab "Updates" to MainTabView. Design the feed layout with a scrollable list of post cards. Show post author avatar, name, timestamp, and content preview. | 2 days |
| FEED-03 | Post Creation View | Build a rich post composer for admins/authorized users. Support: text with basic formatting (bold, italic, links), image attachments (up to 4), link embeds with preview. Add "Post" and "Schedule" actions. | 4 days |
| FEED-04 | Post Detail View | Full-screen post view with complete content rendering. Show all images in a gallery. Display reactions summary and full comments thread. Support deep-linking from notifications. | 3 days |
| FEED-05 | Reactions on Posts | Allow all users to react to posts with emojis. Show a reaction bar with counts. Tap to add/remove reaction. Show who reacted on long-press. Reuse reaction system from CHAT-01 if possible. | 2 days |
| FEED-06 | Comments on Posts | Threaded comments below each post. Support text and single-image replies. Show comment count on post card. Notify post author on new comments. Allow comment deletion by author or admin. | 3 days |
| FEED-07 | Pinned Announcements | Admins can pin posts to the top of the feed. Pinned posts have a distinct visual style (banner/highlight). Support up to 3 pinned posts simultaneously. Show "Pinned" badge. | 2 days |
| FEED-08 | Post Scheduling | Allow admins to schedule posts for future publication. Show scheduled posts in a draft/queue view. Auto-publish at the scheduled time using Convex scheduled functions. Send notifications on publish. | 3 days |
| FEED-09 | Post Categories/Tags | Allow tagging posts with categories (e.g., Announcement, HR, Engineering, Social). Filter feed by category. Show category badge on post cards. Admin manages category list. | 2 days |
| FEED-10 | Read Tracking for Posts | Track which users have seen each post. Show "Seen by X people" count for admins. Mark posts as read when scrolled into view. Show unread indicator on Updates tab badge. | 2 days |

# 4. Technical Architecture

## 4.1 Current Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | SwiftUI (iOS 26.0+) | Native UI framework with declarative syntax |
| State Management | @Observable + SwiftData | Reactive state with local persistence |
| Backend | Convex | Real-time database, subscriptions, serverless functions |
| Authentication | Stack Auth + Airtel SMS | OTP-based phone authentication |
| AI | Apple Foundation Models | On-device language model for AI assistance |
| HTML Parsing | SwiftSoup | Web page metadata extraction |
| Push Notifications | APNs | Apple Push Notification service |

## 4.2 Proposed Additions

| Component | Technology | Rationale |
| --- | --- | --- |
| Cloud Storage | Convex File Storage | Built-in to existing backend, zero config, migrateable to R2/S3 later |
| Presence System | Convex Subscriptions + Heartbeat | Real-time presence using existing infra |
| Rich Text | AttributedString / Markdown | Native iOS rich text for posts and messages |
| Image Processing | Core Image / PhotosUI | Client-side compression before upload |
| Scheduled Tasks | Convex Scheduled Functions | Cron-like scheduling for post publishing |
| Search | Convex Search Indexes | Full-text search across messages and posts |
| Focus Integration | INFocusStatusCenter | iOS Focus mode detection for auto-status |

## 4.3 Data Model Extensions

The following new Convex tables and fields need to be added to support the remaining features:

| Table / Field | Type | Purpose |
| --- | --- | --- |
| posts | New Table | Company feed posts with author, content, media, metadata |
| post_reactions | New Table | Emoji reactions on posts (userId, postId, emoji) |
| post_comments | New Table | Threaded comments on posts |
| message_reactions | New Table | Emoji reactions on chat messages |
| user_presence | New Table | Online status, last seen, custom status message |
| notification_preferences | New Table | Per-conversation mute/level settings |
| storage_folders | New Table | Folder hierarchy for cloud storage organization |
| storage_metadata | New Table | File metadata, versions, sharing permissions |
| messages.replyToId | New Field | Reference to parent message for threading |
| messages.editedAt | New Field | Timestamp of last edit (null if unedited) |
| messages.isDeleted | New Field | Soft-delete flag for message removal |
| messages.reactions | New Field | Array of reaction objects on each message |
| channels.description | New Field | Channel description text |
| channels.pinnedMessageIds | New Field | Array of pinned message IDs |

# 5. Implementation Roadmap

The remaining work is organized into four phases. Each phase delivers a cohesive set of features that can be tested and released independently.

## Phase 1: Core Enhancements (Weeks 1-3)

Focus: Polish existing features and lay groundwork for new ones.

| Task ID | Task | Depends On | Est. Days |
| --- | --- | --- | --- |
| CHAT-01 | Message Reactions | - | 3 |
| CHAT-03 | Message Edit & Delete | - | 3 |
| CHAT-05 | Channel Descriptions | - | 1 |
| NOTIF-01 | Granular Notification Settings | - | 3 |
| NOTIF-02 | Notification Grouping | - | 2 |
| NOTIF-08 | Badge Count Management | - | 2 |

## Phase 2: Presence & Storage (Weeks 4-6)

Focus: User status system and cloud storage foundation.

| Task ID | Task | Depends On | Est. Days |
| --- | --- | --- | --- |
| NOTIF-05 | Online/Offline/Busy Presence | - | 5 |
| NOTIF-06 | Custom Status Messages | NOTIF-05 | 2 |
| NOTIF-03 | Do Not Disturb | NOTIF-01 | 3 |
| STOR-01 | Storage Service Integration | - | 3 |
| STOR-02 | Folder Organization | STOR-01 | 4 |
| STOR-03 | Upload Manager | STOR-01 | 4 |

## Phase 3: Updates Feed (Weeks 7-9)

Focus: Build the entire company updates feed from scratch.

| Task ID | Task | Depends On | Est. Days |
| --- | --- | --- | --- |
| FEED-01 | Updates Data Model | - | 2 |
| FEED-02 | Updates Tab in Navigation | FEED-01 | 2 |
| FEED-03 | Post Creation View | FEED-01 | 4 |
| FEED-04 | Post Detail View | FEED-02 | 3 |
| FEED-05 | Reactions on Posts | FEED-04, CHAT-01 | 2 |
| FEED-06 | Comments on Posts | FEED-04 | 3 |
| FEED-07 | Pinned Announcements | FEED-02 | 2 |

## Phase 4: Advanced Features (Weeks 10-12)

Focus: Threading, advanced storage, and polish.

| Task ID | Task | Depends On | Est. Days |
| --- | --- | --- | --- |
| CHAT-02 | Reply / Thread Support | CHAT-01 | 5 |
| CHAT-08 | Group DMs | - | 3 |
| CHAT-09 | Message Search | - | 3 |
| STOR-05 | Storage Quota Dashboard | STOR-01 | 3 |
| STOR-07 | Shared Folders | STOR-02 | 4 |
| FEED-08 | Post Scheduling | FEED-03 | 3 |
| FEED-09 | Post Categories/Tags | FEED-02 | 2 |
| FEED-10 | Read Tracking for Posts | FEED-02 | 2 |

# 6. Effort Summary

| Feature Area | Total Tasks | Total Effort (Days) | Phase(s) |
| --- | --- | --- | --- |
| Chat Enhancements (DMs & Channels) | 10 | 28 | 1, 2, 4 |
| Cloud Object Storage (Convex) | 8 | 26 | 2, 4 |
| Notifications & User Status | 8 | 20 | 1, 2 |
| Company Updates Feed | 10 | 25 | 3, 4 |
| TOTAL | 36 | 99 developer-days | All |

At a pace of one developer working full-time, this represents approximately 11-12 weeks of work. With two developers working in parallel on separate feature areas, the timeline compresses to roughly 6-7 weeks. The phased approach allows for incremental releases and testing after each phase.

# 7. Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Message delivery latency | < 500ms | Time from send to recipient display |
| Push notification delivery | < 2 seconds | APNs to on-screen notification |
| File upload success rate | > 99% | Successful uploads / total attempts |
| Presence accuracy | > 95% | Correct status shown vs actual state |
| App crash rate | < 0.1% | Crashes per session |
| Feed post engagement | > 60% read rate | Posts read / total eligible users |
| Storage upload speed | > 5 MB/s on Wi-Fi | Upload throughput measurement |
| Search response time | < 1 second | Query to results displayed |

# 8. Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Convex subscription limits at scale | High | Medium | Implement pagination, lazy loading, and subscription cleanup. Monitor subscription count per user. |
| Convex storage limits at scale | Medium | Medium | Monitor Convex storage usage. Set per-user quotas, compress images client-side. Migration path to R2/S3 ready when needed. |
| Real-time presence battery drain | Medium | High | Use heartbeat intervals (30s active, 5min background). Leverage iOS app lifecycle hooks efficiently. |
| Push notification rate limits | Medium | Low | Batch notifications server-side. Use notification grouping. Implement exponential backoff. |
| iOS 26.0+ requirement limits adoption | Low | Low | Target internal team only; ensure all team devices are updated. No public App Store distribution needed. |
| Foundation Models availability | Low | Medium | AI features are supplementary. Graceful fallback when model unavailable (already implemented). |

# 9. Appendix: Proposed File Structure

The following new Swift files should be added to the existing project structure, following the established organizational patterns:

| Directory | New File | Purpose |
| --- | --- | --- |
| Models/Convex/ | ConvexPostModels.swift | Data models for feed posts, reactions, comments |
| Models/Convex/ | ConvexPresenceModels.swift | User presence and status data models |
| Models/Convex/ | ConvexStorageModels.swift | Cloud storage folder and file metadata models |
| Models/SwiftData/ | Post.swift | Local SwiftData model for cached feed posts |
| Views/Updates/ | UpdatesFeedView.swift | Main feed list view (scrollable post cards) |
| Views/Updates/ | PostDetailView.swift | Full post view with comments and reactions |
| Views/Updates/ | PostComposerView.swift | Rich post creation view for admins |
| Views/Updates/ | PostCardView.swift | Reusable post card component for the feed |
| Views/Status/ | StatusPickerView.swift | User status selection (online/busy/away/custom) |
| Views/Status/ | PresenceIndicatorView.swift | Reusable green/yellow/red dot component |
| Views/Storage/ | CloudStorageView.swift | Cloud storage browser with folder navigation |
| Views/Storage/ | StorageDashboardView.swift | Storage quota and usage statistics view |
| Views/Storage/ | UploadManagerView.swift | Upload queue with progress indicators |
| Views/Shared/ | ReactionBarView.swift | Reusable emoji reaction bar component |
| Views/Shared/ | ThreadView.swift | Reusable threaded reply view component |
| Views/Settings/ | NotificationSettingsView.swift | Granular per-conversation notification prefs |
| Services/ | PresenceManager.swift | Manages heartbeat and presence state updates |
| Services/ | StorageService.swift | Convex file upload/download, URL generation, metadata management |
| Services/ | UploadManager.swift | Background upload queue with retry logic |

End of Document